| GRASP Phases 4–7: Real Pipeline Nodes | STATUS PLANNED Post Phase 3 |
| --- | --- |

|  | One File at a Time Phases 4–7 are pure implementation. The graph wiring from Phase 3 is never touched. Each phase creates one real node file, updates one import line in graph.py, and deletes one mock. The Phase 3 regression test suite continues to run as a guard after every swap. |
| --- | --- |

PHASE-BY-PHASE BREAKDOWN

Phase 4 — Recipe Generator Node Claude receives DinnerConcept and generates multiple RawRecipe objects with ingredients and flat string steps. First real LLM call in the system. Mock deleted: graph/nodes/mock_generator.py

| Component | Detail |
| --- | --- |
| Input | DinnerConcept — free_text dinner description + typed constraints (guest_count, meal_type, occasion, dietary_restrictions, equipment list from UserProfile) |
| Output | List[RawRecipe] — name, description, servings, cuisine, estimated_total_minutes, ingredients: List[Ingredient], steps: List[str] (flat strings, no timing yet) |
| LLM call | Claude via LangChain structured output. System prompt incorporates KitchenConfig (burners, oven racks, equipment) and dietary_defaults from UserProfile. Returns validated RawRecipe instances. |
| Error handling | Generator failure is always fatal (recoverable=False). Nothing can be enriched or scheduled without recipes. NodeError.error_type = LLM_TIMEOUT or LLM_PARSE_FAILURE. |
| Test update | Phase 3 Run 1 fixture (ENRICHED_SHORT_RIBS etc.) replaced by real LLM output validated against the same RawRecipe schema. Phase 3 tests remain green. |

Phase 5 — RAG Enricher Node Each RawRecipe is enriched with techniques, ratios, and tips retrieved from the chef's Pinecone cookbook library. Flat string steps become structured RecipeStep objects with timing and resource tags. Mock deleted: graph/nodes/mock_enricher.py + mock_validator.py

| Component | Detail |
| --- | --- |
| Input | List[RawRecipe] from GRASPState |
| Output | List[EnrichedRecipe] — source: RawRecipe preserved, steps: List[RecipeStep] (structured + timed), rag_sources: List[str] (Pinecone chunk IDs), chef_notes, techniques_used |
| RAG retrieval | 3-query parallel strategy per recipe: (1) technique/method query → chunk_type=TECHNIQUE, (2) ratio/proportion query → chunk_type=RATIO, (3) chef tip query → chunk_type=TIP. All queries filtered by user_id to enforce per-chef isolation. |
| RecipeStep output | LLM converts flat string steps into structured RecipeStep objects with: step_id, duration_minutes, duration_max (if variable), resource (OVEN/STOVETOP/PASSIVE/HANDS), can_be_done_ahead, prep_ahead_window |
| Error handling | Per-recipe recoverable. If enrichment fails for one recipe (RAG_FAILURE, LLM_PARSE_FAILURE), that recipe is dropped and the pipeline continues with remaining recipes (PARTIAL outcome). All enrichment failing → FAILED. |
| Validator (mock→real) | mock_validator.py also deleted in Phase 5. Real Pydantic validators (duration_minutes>0, depends_on consistency) now run on live LLM output. VALIDATION_FAILURE NodeError raised on reject. |

Phase 6 — DAG Builder + DAG Merger Nodes Two-stage scheduling engine. Builder constructs per-recipe dependency graphs; Merger resolves resource contention across all recipes into a single optimised execution plan. Mock deleted: graph/nodes/mock_dag_builder.py + mock_dag_merger.py

| Component | Detail |
| --- | --- |
| DAG Builder input/output | Input: List[ValidatedRecipe]. For each recipe: LLM extracts structured RecipeStep objects, deterministic parser infers depends_on edges using sequential default, PASSIVE-break, and explicit reference rules. NetworkX DiGraph built and validated for cycles. |
| DAG Builder failure mode | Per-recipe recoverable (recoverable=True). A single recipe with a circular dependency is dropped. NodeError.error_type=DEPENDENCY_RESOLUTION. Other recipes continue to merger. |
| DAG Merger input/output | Input: List[RecipeDAG]. Resource-aware parallel scheduling: OVEN steps checked against max_oven_racks, STOVETOP steps against max_burners, HANDS steps serialised (only one at a time). Output: MergedDAG with absolute start_at_minute / end_at_minute per step. |
| DAG Merger failure mode | Global fatal (recoverable=False). A resource conflict that cannot be resolved halts the pipeline entirely. NodeError.error_type=RESOURCE_CONFLICT includes conflicting_step_ids. |
| Validation | Real DAG merger output validated against tests/fixtures/schedules.py hand-resolved correct answer. Timing must match or improve on the fixture schedule. |
| PASSIVE parallelism | PASSIVE steps (braising, chilling, marinating) are non-exclusive — other steps can run concurrently during their duration window. This is the primary source of time savings in multi-course schedules. |

Phase 7 — Schedule Renderer Node MergedDAG converted to a human-readable natural language timeline via Claude prose generation. The final output the chef sees. Mock deleted: graph/nodes/mock_renderer.py

| Component | Detail |
| --- | --- |
| Input | MergedDAG with absolute-timed ScheduledStep objects, chef's DinnerConcept (occasion, guest_count), KitchenConfig snapshot |
| Output | NaturalLanguageSchedule — timeline: List[TimelineEntry] with T+0, T+15, T+30... entries, total_duration_minutes, summary: str one-paragraph overview |
| Prep-ahead surfacing | Steps where can_be_done_ahead=True surfaced as the first entries in the timeline, before the cook-day T+0 steps. prep_ahead_window used verbatim in copy: 'Make the stock up to one week in advance.' |
| duration_max in output | When a step has duration_max != duration_minutes, the timeline entry includes a heads_up cue with the max duration as buffer. e.g. 'Bake fondant 10–14 min depending on oven.' |
| Renderer failure mode | Recoverable (renderer failures fall through to PARTIAL, not FAILED). A partial schedule is always better than no schedule. |
| summary field | Claude writes a one-paragraph overview of the full dinner plan — dishes, total time, key milestones — stored in Session.schedule_summary for the list view. |

REPLACEMENT PATTERN — SAME EVERY TIME

Every phase follows an identical three-step swap. graph.py only ever needs one import line change:

| Step | Action | Example (Phase 4) |
| --- | --- | --- |
| 1 | Create the real node file | Create graph/nodes/generator.py |
| 2 | Update one import line in graph.py | from graph.nodes.generator import recipe_generator_node |
| 3 | Delete the mock file | Delete graph/nodes/mock_generator.py |

GRASP · Phases 4–7 One-Pager · V1.0